Project Sprint Planning Notes

**Team**: Group 25

**Sprint**: 1

**Date**: 21/08/2020

**Attended:** Basil, Seyal, Xinyu, Nikolas, Yuqing

**Scrum Master**: Basil

**Product Owner**:

**Scrum team**:

1. Goal

*The goal for this sprint is to develop a feature to manage training programs and also track fitness such as weight and calories.*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

***Which items of the product backlog will be committed to sprint backlog and why?***

*The user story to track weight and calories will be added to the sprint backlog and also the user story to manage the training programs.*

***What will the potentially shippable product look like in the end? What features will it have in its working form?***

*In the end you will be able to add and keep track of your weight as a user, as user you will also be able to track your calories and see a breakdown of the calories and also as an administrator you will be able to create training programs for users.*

1. Estimation in story points

***Team to estimate story points for each of the items. Provide some sort of justification.***

*For the feature to track weight we had an estimate of 3 because we believe that it will not take a lot of effort to develop it as the users will have to enter their weight while we just have to have a database to store their data and use SQL to calculate their new weight.*

*For the feature to track calories we had an estimate of 5 because we believe that it will be similar but a bit harder than the track weight feature because the feature involves a breakdown of your calories and graphs but we will have to create and manage a database to keep track of the users calories.*

*For the feature to create new programs we had an estimate of 13 because we believe that it will be more complicated to create new training programs because of the data that goes into creating the database and the data being more complicated such as workouts and establishing time limits for them and adding them all together.*

***Tasks and estimation of hours of work have been made in Clickup.***